## Slide 1: Scrum
Short introduction
13.9.2012
Jari Selin

## Slide 2: About Scrum
Scrum has very few simple yet powerful rules
Scrum is all about iterating and improving in small steps – both the software and the practices
In order to do proper Scrum, one must adopt some Agile SW development practices also

## Slide 3: Scrum Roles
Product owner
Scrum master
Scrum Team
Chickens and pigs

## Slide 4: Product owner
Solely responsible for prioritizing and controlling the product backlog
Facilitates the creation and estimation of the product backlog items

## Slide 5: Scrum Master
Facilitates and enforces Scrum practices
Removes Impediments
Represents management and the team to each other

## Slide 6: Scrum Team
Team commits to achieving the sprint goal
Team has full authority to do whatever it deems necessary to achieve the goal
Team delivers a potentially shippable product after every sprint

## Slide 7: Chickens and pigs
Chicken and pig are together when the chicken say ”Let’s start a restaurant”.
Pig asks ”What would be the name?”
Chicken ”Ham and Eggs”
Pig says ”No, thanks. I’d be committed, but you would only be involved!”

## Slide 8: Meetings
Sprint planning meeting
Daily Scrum
Sprint review meeting

## Slide 9: Sprint planning meeting
Product owner explains what is most important
Team commits to set of items from the top of the product backlog for the sprint
Sprint goal is crafted
Sprint backlog is crafted

## Slide 10: Daily Scrum
What have you done since last daily scrum
What will you do till the next daily scrum
What prevents you from doing your work

## Slide 11: Sprint review meeting
Concise overview of the sprint
Sprint demonstrations that showcase the sprint goal
Stakeholders are engouraged to be present
Followed by Retrospective

## Slide 12: Agile SW development
Potentially shippable release after every sprint
How to do this
  DoD
  Small iterations, always build and test
  Keep trunk in good shape
  Continuously increase test autiomation
  Keep bug count low all the time
  Keep code quality up with code reviews, TDD and other good practices
  ... Go figure it out!

## Slide 13: Motivation [1]
Autonomy
Mastery
Purpose
[1] Accoring to Daniel Pink in Drive